## Slide 1: Azure Datacentre
60’
Why we change ?
Solution & System integrator
Macro planning
Responsabilities (RACI)
Main Challenges
Expectations
Architecture / Security
Costs
See Architecture Project Governance

## Slide 2
Objective:
  Reinforce Security , firewalling , Vulnerabilities management with a new Design of DC
  Start to deploy Datacenter using Microsoft Azure building blocks
Main Axes of improvement expected
  Security
  Business Continuity
  Agility
  Automation
Cost estimation of 32 K€/year for each datacentre
  This cost include all the infrastructure pillars
    Network connectivity, Firewalling, Security Center
    Active Directory, DNS, SCCM, Update Management
    Monitoring, Automation, Inventory management
    DO --> Container = Hosting , security / DON't --> Services & Content (VM , Paas Services)
We need to implement to Fully understand :
  Performances , costs , rules & impacts on all teams ( Operation , service , Applicatives )
Executive Summary – Azure Datacentre
DOM

## Slide 3
Implementation of Azure DC with firewalling : deny all, 17/06/2020
NEXT ( not addressed on this deck ) :
Prepare Manage service
  Supervision (ewatch) 15/07/2020 : Claranet – Dominique
  FinOps : 15/07/2020 : Claranet – Dominique
  SOC & Vulnerabilities Management : 15/07/2020 Claranet – Fabrice
  All infra services described (Services expected in contract) : 15/07/2020 : Claranet – Dominique
Audit & Pen Tests of Security and Infrastructure catalogs : 15/07/2020 WaveStone - Dominique
Implementation of all services : 30/09/2020 : Dominique
Today we speak about Design , services must be Implemented after
Main Challenges: Financial controls , New rules and process for Infrastructures Team ( DevOps ) , Impacts due to Automatic patching ( Security & fonctionnalities )
DOM

## Slide 4
In our current Strategy roadmap for the IT, cloud resources become more predominant, and it is becoming a competitive advantage to build our core datacentres in the cloud to leverage new IT components available only in large public clouds.
Existing situation.
  We currently run main ON-PREM Datacenters in the following sites: Limoges, Paris, Varese, WestHartford, Minneapolis, Rio de Janeiro, Mumbai, Huizhou,
Stakes
  Agility: to provide IT services for the Business, due to high innovation rate of Microsoft Cloud services portfolio
  Reduce the IT Effort to deal with lower stack of core IT infrastructure like: Buildings, Electrical feeds, Cooling, Physical devices (switch/routers/servers/storage….) where the added value is modest.
  Provide a controlled reliable way to ensure perfectly symmetric datacentre designs for ALL our Datacenters (not like our On-Prem Datacenters that are always different from one another…)
  Economics: switch model from CapEx based to OpEx, trying to benefit from the lower cost of INITIAL deployment, and aligning the expenditure to the consumption.
  Geodistribution: be able to create a datacentre in every relevant place in very short time.
  Security: Start new, start well, follow security adapted to our needs.
Stakes
ALEX

## Slide 5
Deploy Datacentre in Azure , Security First
  Improve Security measures
  Windows 2008 Extended Support
  Improved Docking process
  Hosting for SAP
Expectations
Business Continuity
Security
Cost
User Experience
By Design and As a Service
Firewalling
Vulnerabilities
Patching
Log
Today SLA for Server = 99,5 %
Expected = 99,8 %
DRP when necessary
Time to deliver a VM and services .
Today : 10 days
Tomorrow : 2 days
For old interfaces (PLSQL ) the performances will be degraded
Chipper for Container
For Content we have to learn and change the habit of and IT peoples ( stop , start , scalability … )

## Slide 6
Not Alone , with Microsoft Architect
How we built the Datacentre Template: All the listed items were key to allow us to design and validate our Datacenter Design
  Numerous POC already conducted with Microsoft / Infeeny on different topics (Network/Datacenter/DRP/DMZ/BB)
  Microsoft technically skilled resources that worked side by side with us (enterprise cloud architects / fasttrack / etc..)
  Claranet Azure Cloud setup (how they do it, since 2016 up to now)
  Microsoft Public Blueprints for different usecases/apps and best practices
  Azure Firewall cloud reference architectures
  Past experience in designing and reviewing a lot of cloud proposed apps / architectures
Azure DevOps IaC (Infrastructure as Code)
  Nothing can be implemented on DataCenter , without CODE.
How we Design

## Slide 7: Environnement's
DEV
QA
PRE PROD
PROD
Experimentation
Out of Scope
Not connected to Legrand
Applicatives Team can be fully autonomous for Mockup
Change Design
Claranet
Legrand Infrastructure
Quality & security Tests
Ensure Delivery
Production
DevOPS ( code to deploy in one clic )
DevOPS ( code to rollBack in one clic )
Click to add text
Devops Vault will manage all versions of all Environnement for Each Datacenter.
With complete tractability of who do what and when

## Slide 8
High level design
Datacentre Blueprint Architecture

## Slide 9
Demo INFRASTRUCTURE AS CODE
Data Center deployment

## Slide 10
New measures for reinforced security
  Azure Firewall PaaS for North-South and East-West FW, deployed in reference Azure Architecture
  Azure NSG chained on top of Azure Firewall (2 FW stacks for countermeasures against mistaken configs)
Identity Management.
  All accesses are through DevOps in Azure, so full RBAC + AD account + MFA
  Use of managed identities for components that can benefit from it for increased security (no secret exchange needed)
Sensitive Passwords ( server creation / AD / firewall / service acounts)
  All Passwords are stored in Azure KeyVault, admins/partners do not require to know the passwords to deploy servers
  Dumping/lurking passwords from devops logs/debug logs is hidden by devops with ********
Administration Network
  All deployment actions are allowed ONLY from Azure DevOps
  Administration actions are allowed only from a bastion service in the Azure network
Security

## Slide 11
Audit and trail Logs
  All activities are traced, from DevOps to Azure subscription deployments and activities.
Integrated Log Analytics
  all components of the datacentre, and all networks, firewall, VMs, PaaS services, are logged in a unified space for ease of correlation and analysis.
Azure Security Center
  Provides Just in Time access to exposed VMs (DMVPN Public access for example)
  Performs Vulnerabily scans every 4 hours and provides reports with CVSS scores for prioritizing actions
Updates
  All VMs are under Update management, Windows and Linux are up to date
  Change tracking (automated RFC…), and Inventory (automated GRPLeg Server list…)
Backup
  All environments are protected by Commvault with data replicated across 2 different subscriptions with air-gap for data security. Following the same Group protection policies.
Security

## Slide 12
Datacentre for India – Mumbai OnPrem migration
  Migrate actual workload in Mumbai to Azure to overcome local obsolescence and provide capacity to grow the IT Services
India Numeric UPS SAP
  Migrate the SAP Numeric UPS instance from Win 2008 R2 Oracle DB based ECC to Azure on Win 2019 Sybase based ECC
LNCA Milestone SAP :
  ReHost the Milestone SAP instance in Azure and converge all other division SAP instance into one.
Windows 2008 R2 obsolescence:
  Migrate Win 2008 R2 workload to Azure to benefit from extended support
SAP ICM:
  Update and Migrate the SAP ICM architecture to Win 2019
Next ( project to consume the platform)

## Slide 13
DEMO RESULT

## Slide 14
Q & A

## Slide 15
Appendix

## Slide 16
Responsabilities ( Azure focus ) - Simplified visualization of the RACI
DevOps – iaC (Terraform)
Buiild (Architects / System Integrators)
Run (Managed Service Provider)
Azure Infra objects (Load balancers, VMs, Managed SQL Instances, ScaleSets, Azure Firewall, WAF, Storage Blobs, etc…)
OS stack
Application stack (AD, DNS, SCCM, DMVPN, …)
Managed Services – Provider
Claranet
Current Legrand Model

## Slide 17
Technical aspect
  Radical new way (for Legrand….not for the market….) to deploy and administer the infra / applications with DevOps / Pipelines / Terraform (IaC) / Ansible
  A much much….much bigger portfolio of technical services available to build our IT Services….and they change/evolve very very quickly…..
Security aspect
  Most or all of the security measures adopted will be new to Legrand, so another change……..
  Not only once…….at start…….with the speed of Cloud services, this will be an on going challenge……..!!!
Economical
  Completely different model vs on-prem. Something can be very much more expensive, some very much less expensive.
  Need to have a high technical skill to find ways to make IT Service reasonally priced.
  Requirement to have OpEx not only in current year budget but forever……..
Main Challenges (a challenge is always an opportunity)

## Slide 18
 |  | INFRA | NETWORK (LAN) | SECU | BACKUP | TOTAL
Setup (CapEx) | Licenses | 1300 |  |  | 650 | 1.950 €
 | Services |  |  |  |  | 
 | TOTAL CAPEX |  |  |  |  | 1.950 €
Recurring cost (OpEx) | Licenses | 1660 |  |  | 500 | 2.160 €/Year
 | Azure | 7.400 | 9.760 | 9.140 | 3.500 | 29.800 €/Year
 | TOTAL OPEX |  |  |  |  | 31.960 €/Year
  Azure Recurring Cost for a “Powered OFF Datacentre (Alias: TEST Datacentre) = 1.000 €/Month
Costs (for en “Empty Datacentre” ready to use)

## Slide 19
DevOps IaC
Azure DevOps (Build and Administration)

## Slide 20
DevOps IaC
Azure DevOps (Build and Administration)

## Slide 21
VSCode IaC
Azure DevOps (Build and Administration)
# Infra state
<Terraform>
#Config touch
<Ansible>